| PROJECT PROGRESS REPORT Phase II Evaluation (2 of 3) Project-Based Learning ¦ Academic Session 2026–27 |  |
| --- | --- |

PROJECT AND TEAM INFORMATION

Project Title

BloodBond — Real-Time Blood Donor & Recipient Matching System

Student / Team Information

| Team Name: Apollo Team # AJP-III-2026-TO52 | Apollo |
| --- | --- |
| Team member 1 (Team Lead) Kothari, Ashish – 25201300186 ashish.kothari2004@gmail.com | Kothari, Ashish - 25201300186 ashish.kothari2004@gmail.com |
| Team member 2 Jadli, Divyansh – 2520230344 divyanshjadli08@gmail.com | Jadli, Divyansh - 2520230344 divyanshjadli08@gmail.com |
| Team member 3 Saklani, Neeraj – 2520230402 neerajsaklani655@gmail.com | Saklani, Neeraj - 2520230402 neerajsaklani655@gmail.com |

MENTOR & REPORT DETAILS

| Course / Section | MCA / Section __G1 AND G2__________ |
| --- | --- |
| Mentor / Supervisor | __Payal Karki____________________________ |
| Mentor interactions completed | __2______ |
| Reporting period | ____________ to ____________ |
| GitHub repository | ://github.com/Ashish-Kothari-2004/PBL-project-.git____________ |
| Deployed / demo link (if any) | ______ not deployed as of now ________________________ |

1. PROJECT OVERVIEW (FROM PHASE I PROPOSAL)

| Problem | Finding a compatible blood donor in an emergency still relies on WhatsApp groups and phone calls — slow and unsearchable. |
| --- | --- |
| Solution | One real-time platform of verified donors, searchable by blood group, approximate location and live availability, ranked by distance, with private chat and an admin moderation dashboard. |
| Approach | Spring Boot 3.x (Java 21+) REST + WebSocket/STOMP backend, MySQL 8+, React frontend, JWT/BCrypt role-based security (Donor, Recipient, Admin), Haversine proximity matching, pluggable AI request assistant (OpenAI / mock). |
| Deliverables | Working MVP: registration and profiles, live availability, blood-request flow with ranked matching, real-time chat and notifications, AI urgency assistant, admin dashboard, tests and documentation on GitHub. |

2. PROGRESS SUMMARY

Since the Phase I proposal, the team has worked on the BloodBond foundation (Spring Boot backend, MySQL database, GitHub workflow) and the core modules: authentication, donor/recipient profiles, and the blood-group- and proximity-based matching engine. Edit to match actual progress — overall completion: __40____ %. ________________________________________

| Milestone | Scope (from proposal) | Status | % done |
| --- | --- | --- | --- |
| M1 – Core Setup (Phase II) | Scaffolding, MySQL schema, JWT auth, registration & profiles | __completed | ______100_ |
| M2 – Matching Core (Phase II) | ABO/Rh rules, availability, eligibility, Haversine, ranked matching | _partially completed | __30_____ |
| M3 – Real-Time (Phase II/III) | Blood requests, STOMP chat, notifications | __pending_____ | ______20_ |
| M4 – AI & Admin (Phase III) | AI request assistant, admin dashboard | ___completed____ | _____100__ |
| M5 – Testing & Deployment (Phase III) | Tests, security hardening, MVP deployment | ______partially completed_ | ____25___ |

Status: Completed / In Progress / Not Started.

3. WORK COMPLETED SINCE PHASE I

| Module | Work done | Status |
| --- | --- | --- |
| Setup & database (M1) | Spring Boot 3.x (Java 21+) project with Maven, on GitHub (_____ commits). MySQL schema via Spring Data JPA: users, donor_profile, recipient_profile, blood_request, chat_message, notification. | ____partially completed_____ |
| Authentication & roles (M1) | Spring Security with stateless JWT and BCrypt hashing; role-gated access for Donor, Recipient and Admin (JWT expiry: _____). | ___completed______ |
| Profiles (M1) | Registration with validation; profile create / view / update; approximate location via browser Geolocation API. React pages done: ______________. | __partially completed_______ |
| Matching core (M2) | ABO/Rh compatibility rules (e.g. O− donors suit all recipients), availability toggle, eligibility from last donation (min gap ____ days), Haversine distance, radius filter (default ____ km) and nearest-first ranking. | _______pending__ |
| Real-time (M3, if started) | Blood request module, STOMP/SockJS private chat, real-time notifications. Write “Planned for Phase III” for anything not done: ______________ | ____pending_____ |

Haversine: d = 2R · arcsin( √( sin²(Δφ/2) + cos φ₁ · cos φ₂ · sin²(Δλ/2) ) ),  R = 6371 km

4. SYSTEM DESIGN

4.1 System Architecture

React talks to the Spring Boot backend over REST (secured by JWT) and WebSocket/STOMP for live chat and alerts. Nine services share one MySQL database; an external AI API handles request triage and Firebase handles push notifications (planned).

Figure A: High-level system architecture of BloodBond

4.2 Matching Pipeline

Every blood request passes through the same eight steps; the Haversine distance is d = 2R · arcsin( √( sin²(Δφ/2) + cos φ₁ · cos φ₂ · sin²(Δλ/2) ) ), R = 6371 km.

Figure B: Donor matching pipeline

4.3 Database Design (ER Diagram)

Figure C: Entity-relationship diagram (proposed schema; update if your tables differ)

5. IMPLEMENTATION SCREENSHOTS

| [ Insert screenshot ] | [ Insert screenshot ] |
| --- | --- |
| Figure 1: Login page and JWT token response | Figure 2: Donor profile with availability toggle |

6. TESTING AND VALIDATION

| ID | Test case |  | Pass/Fail |
| --- | --- | --- | --- |
| T1 | Register with valid details stores a BCrypt hash; wrong-password login is rejected |  | __pass____ |
| T2 | Donor token cannot access admin endpoints (403) |  | ___pass___ |
| T3 | O− donor is returned for an AB+ request; unavailable or ineligible donors are excluded |  | ___in progress___ |
| T4 | Donors outside the radius are filtered; results sorted nearest first |  | __in progress____ |
| T5 | Haversine output matches a known city-pair distance |  | ____in progress__ |

7. CHALLENGES, TEAM CONTRIBUTION AND MENTOR FEEDBACK

| Challenges & solutions |  |
| --- | --- |
| 1 |  |
| 2 |  |

| Member | Tasks completed in this phase |
| --- | --- |
| Kothari, Ashish (Team Lead) | H2 database, design, and testing |
| Jadli, Divyansh | Springboot setup, APIs, and APIs testing |
| Saklani, Neeraj | Frontend, react , TSX |

| Mentor meeting date | Points discussed | Feedback / action items |
| --- | --- | --- |

8. PLAN FOR PHASE III

| Remaining work | Details | Target date |
| --- | --- | --- |
| Finish M3 (if pending) | Blood requests, STOMP chat, notifications | __26/10/26________ |
| M4 – AI & Admin | AiRequestService (OpenAI + mock), admin dashboard | ___26/10/26_______________ |
| M5 – Testing & Deployment | Unit/integration/frontend tests, hardening, MVP deployment | ____26/10/26______________ |

Tech stack: Java 21+, Spring Boot 3.x, MySQL 8+, React, WebSocket/STOMP, JWT, Maven, GitHub. Changes from proposal: ________________

Assumption: blood group and eligibility are self-reported (a reminder, not medical clearance); the app works without the AI API.

References: Spring Boot, Spring Security, MySQL 8.0, React, Firebase Cloud Messaging and Haversine formula documentation (links as in the Phase I proposal).

Team Lead signature: ______________     Mentor signature: ______________     Date: ____10/10/26______